GLOBAL ACCOUNTING PLATFORM

Phase 1 Implementation Pack

Foundation • Architecture • Database • RBAC • Onboarding • API • Design System • Codex

Release strategy: all 14 phases will be completed before public V1. This document defines Phase 1 in build-ready detail.

Design direction: the web application will use a design-system approach similar to the current RetailFlow Web product—clean operational dashboards, restrained UI, efficient tables/forms, predictable navigation and reusable components—while maintaining a distinct brand identity and accounting-specific interaction patterns.

Version 1.0 • August 2026

# 1. Phase 1 Objective

Phase 1 establishes the product foundation that every later module depends on. The goal is not merely to create authentication and settings screens; it is to establish the tenancy, authorization, accounting primitives, localization model, auditability, engineering conventions and shared UI system that make later sales, purchasing, banking, inventory, projects and reporting modules safe to build.

Phase 1 is complete only when a user can create a secure organization, configure its accounting environment, invite a team, assign permissions, and enter the application with a valid ledger-ready organization context.

## Phase 1 deliverables

Repository/application structure and engineering standards

Authentication and session management

Multi-tenant organization model

Organization onboarding wizard

Organization switcher

Users, invitations, roles and permissions

Country, currency, timezone and locale foundations

Tax configuration foundation

Fiscal year and accounting-period foundation

Document numbering sequences

Chart-of-accounts seed and system-account model

Ledger schema and posting service skeleton

Audit and security event infrastructure

Global application shell and RetailFlow-inspired design system

Admin/settings routes required for Phase 1

API contract and validation patterns

Seed data, testing strategy and demo tenant

Master Codex implementation prompt

# 2. Design System Direction — RetailFlow Web Reference

Use RetailFlow Web as the current reference for design-system behavior and product feel. Do not copy its product terminology or branding; reuse the same quality bar, structural patterns and interaction philosophy.

## What should feel similar

| Area | Direction |
| --- | --- |
| App shell | Persistent left navigation on desktop, compact responsive navigation on smaller screens, clear page headers and predictable content width. |
| Dashboard density | Operational and information-rich without feeling crowded; summary cards should support decisions rather than decoration. |
| Tables | High-quality data tables with search, filters, sorting, pagination, row actions, bulk actions and clear empty/loading states. |
| Forms | Clean grouped forms with strong labels, helper text, inline validation, sensible defaults and clear save/cancel hierarchy. |
| Actions | One obvious primary action per screen; secondary actions grouped consistently. |
| Status | Compact, reusable status badges/chips with semantic labels and icon support where useful. |
| Modals/drawers | Use drawers for fast contextual creation/editing; use full pages for complex financial documents. |
| Spacing | Consistent 4/8-based spacing rhythm, restrained card use and strong whitespace discipline. |
| Feedback | Toast + inline success/error feedback; destructive and accounting-impacting actions require explicit confirmation. |
| Responsiveness | Desktop-first finance workflows but fully usable on tablet and responsive mobile layouts. |

## Accounting-specific additions

Transaction status header component

Money and currency inputs with precision handling

Tax selector and tax breakdown component

Line-item editor with keyboard-friendly row entry

Journal debit/credit grid

Totals summary card

Accounting impact preview

Period-lock warning

Exchange-rate component

Audit/activity timeline

Permission-aware action menu

Approval status and approval-chain component

## Initial token guidance

| Token family | Guidance |
| --- | --- |
| Primary | Product brand primary to be finalized; components must rely on semantic tokens rather than raw hex values. |
| Surface | Neutral white/light surfaces with low-noise borders; avoid excessive colored cards. |
| Typography | Clear sans-serif UI type, strong numeric legibility, tabular numerals where possible. |
| Radius | Moderate, consistent radius; avoid overly playful rounded UI. |
| Elevation | Minimal shadows; prefer border + subtle surface separation. |
| Density | Comfortable by default; compact data-table density option can be introduced later. |
| Motion | Short, functional transitions only. |

# 3. Phase 1 Technical Architecture

| Layer | Decision |
| --- | --- |
| Frontend | Next.js + TypeScript |
| Backend | NestJS + TypeScript |
| Database | PostgreSQL |
| ORM | Prisma recommended for typed schema/migrations; critical ledger/reporting queries may use explicit SQL where justified |
| Cache/Jobs | Redis + BullMQ |
| Storage | S3-compatible object storage abstraction |
| Validation | Shared DTO/schema validation; reject unknown/untrusted fields |
| Auth | Secure email/password first; architecture should allow OAuth/SSO later |
| Observability | Structured logs, error tracking and OpenTelemetry-ready instrumentation |
| Deployment | Containerized environments: local, development, staging, production |

## Architecture style

Build Phase 1 as a modular monolith with strict domain boundaries. Avoid premature microservices. Each domain owns its rules and exposes services/events rather than allowing arbitrary cross-domain database writes.

## Suggested monorepo

apps/
  web/                  # Next.js web application
  api/                  # NestJS API
packages/
  ui/                   # design-system components
  config/               # lint, tsconfig, env schemas
  contracts/            # shared API/domain types where appropriate
  accounting-core/      # accounting primitives, money, posting contracts
  localization/         # countries, currencies, locale metadata
  test-utils/
infrastructure/
  docker/
  migrations/
  scripts/
docs/
  architecture/
  adr/
  api/

## Backend modules

src/modules/
  auth/
  users/
  organizations/
  memberships/
  rbac/
  localization/
  currencies/
  taxes/
  fiscal-periods/
  numbering/
  accounting/
  audit/
  notifications/
  platform/

# 4. Phase 1 Page Routes

| Route | Purpose | Auth |
| --- | --- | --- |
| / | Marketing/redirect entry | Public |
| /login | Sign in | Public |
| /signup | Create user account | Public |
| /verify-email | Email verification | Public/token |
| /forgot-password | Request reset | Public |
| /reset-password | Reset password | Public/token |
| /onboarding | Onboarding controller/stepper | Authenticated |
| /onboarding/organization | Business identity | Authenticated |
| /onboarding/localization | Country, currency, timezone, locale | Authenticated |
| /onboarding/accounting | Fiscal year + accounting defaults | Authenticated |
| /onboarding/tax | Tax registration/configuration | Authenticated |
| /onboarding/numbering | Document numbering defaults | Authenticated |
| /onboarding/team | Invite team / skip | Authenticated |
| /app | Organization-aware app redirect | Authenticated/member |
| /app/[org]/dashboard | Phase 1 foundation dashboard | Authenticated/member |
| /app/[org]/settings/organization | Organization profile | Authorized |
| /app/[org]/settings/users | Members/invitations | Authorized |
| /app/[org]/settings/roles | Roles and permissions | Authorized |
| /app/[org]/settings/currencies | Currency settings | Authorized |
| /app/[org]/settings/taxes | Tax settings | Authorized |
| /app/[org]/settings/fiscal-periods | Fiscal year/period controls | Authorized |
| /app/[org]/settings/numbering | Number sequences | Authorized |
| /app/[org]/settings/chart-of-accounts | Seed/account foundation | Authorized |
| /app/[org]/settings/audit-log | Audit history | Authorized |
| /app/[org]/settings/security | Security/session controls | Authorized |

# 5. Onboarding Flow

The onboarding should visually follow the same structured, low-friction style as RetailFlow Web: a clear progress stepper, focused single-purpose panels, sensible defaults and the ability to save progress. Avoid long, intimidating accounting forms.

| Step | Required fields | Rules |
| --- | --- | --- |
| 1. Account | Name, verified email, password/auth method | Email verification before organization finalization |
| 2. Organization | Legal/business name, trading name optional, business type, country | Country is required because it controls defaults and compliance messaging |
| 3. Localization | Base currency, timezone, locale/language | Currency defaulted from country but editable before posting activity |
| 4. Accounting | Fiscal year start, accounting basis preference, chart template | Accrual ledger foundation remains canonical; preference may affect reporting views later |
| 5. Tax | Registered/not registered, tax regime, tax ID, tax-inclusive default | Only show jurisdiction options supported by active country pack |
| 6. Numbering | Invoice, quote, sales order, credit note, bill/PO sequence defaults | Preview resulting document numbers |
| 7. Team | Invite emails + role or skip | Owner role automatically assigned to creator |
| 8. Review | Summary, edit links, confirm organization | Creates foundation seed transaction/config bundle atomically |

## Onboarding completion actions

Create organization record

Create owner membership

Create default roles and role-permission bindings

Create base currency and enabled currency record

Create fiscal year and accounting periods

Seed default chart of accounts based on selected template/country

Create system/control accounts

Create default tax codes/rates if selected

Create number sequences

Create default organization preferences

Emit organization.created and onboarding.completed events

Write audit events for material configuration

# 6. Organization Settings Specification

| Section | Fields |
| --- | --- |
| Profile | Legal name, trading name, registration number, tax ID(s), website, email, phone, logo, industry, business type |
| Address | Country, address lines, city, region/state, postal code |
| Localization | Locale/language, timezone, date format display preference, first day of week |
| Accounting | Base currency, fiscal year start, rounding account, retained earnings account, exchange gain/loss accounts |
| Documents | Default payment terms, notes/terms defaults, numbering, template placeholders |
| Tax | Registration status, tax mode, default tax behavior, tax IDs |
| Security | Session visibility, MFA readiness flag, sensitive-action confirmation policy |

## Protected settings

Base currency cannot be casually changed after posted accounting activity.

Fiscal-year structure changes after activity require controlled migration rules.

System/control accounts cannot be deleted.

Country-pack changes must not retroactively rewrite finalized transaction snapshots.

Number sequence values already issued cannot be reused.

# 7. RBAC Permission Keys

Permissions should use stable machine-readable keys. The frontend may group them into friendly labels, but authorization is enforced in the API.

| Group | Permission keys |
| --- | --- |
| organization | organization.view organization.update organization.delete organization.transfer_ownership |
| members | members.view members.invite members.update members.remove members.resend_invite |
| roles | roles.view roles.create roles.update roles.delete roles.assign |
| settings | settings.localization.manage settings.currency.manage settings.tax.manage settings.fiscal.manage settings.numbering.manage settings.accounting.manage |
| accounts | accounts.view accounts.create accounts.update accounts.deactivate accounts.opening_balances.manage |
| journals | journals.view journals.create journals.post journals.reverse journals.approve |
| audit | audit.view audit.export |
| security | security.view security.sessions.manage security.mfa.manage |
| platform | platform.support_access platform.feature_flags.manage |

## Default role baseline

| Role | Phase 1 permissions |
| --- | --- |
| Owner | All organization-scoped permissions; ownership transfer protected |
| Administrator | All operational settings/users/roles except ownership transfer and selected destructive controls |
| Accountant | Accounting settings, accounts, journals, fiscal periods, audit read/export |
| Sales | Minimal Phase 1 access; organization read only until Sales module arrives |
| Purchases | Minimal Phase 1 access; organization read only until Purchases module arrives |
| Inventory Manager | Organization read + later inventory rights |
| Project Manager | Organization read + later project rights |
| Viewer/Auditor | Read-only organization and allowed audit/report views |

# 8. Phase 1 Database Schema

The following schema is the minimum Phase 1 relational model. Exact column names may be adjusted during implementation, but the invariants should not change.

| Entity | Key columns / constraints |
| --- | --- |
| users | id UUID PK; email CITEXT unique; email_verified_at; display_name; password_hash nullable; status; created_at; updated_at |
| organizations | id UUID PK; slug unique; legal_name; trading_name; country_code; base_currency_code; timezone; locale; status; onboarding_status; created_by_user_id; created_at; updated_at |
| organization_members | id; organization_id FK; user_id FK; role_id FK; status; joined_at; UNIQUE(org,user) |
| organization_invitations | id; organization_id; email; role_id; token_hash; expires_at; invited_by; accepted_at; status |
| roles | id; organization_id nullable for system templates; key; name; description; is_system; is_owner_role |
| permissions | id; key unique; description; module |
| role_permissions | role_id; permission_id; UNIQUE(role,permission) |
| countries | code PK; name; default_currency_code; default_timezone nullable; status; metadata_json |
| currencies | code PK; name; symbol; decimals; status |
| organization_currencies | organization_id; currency_code; is_base; enabled; created_at |
| exchange_rates | id; organization_id nullable; base_currency; quote_currency; rate decimal; rate_date; source; created_at |
| tax_regimes | id; country_code; key; name; version; status; metadata_json |
| tax_rates | id; tax_regime_id; code; name; rate decimal; type; effective_from; effective_to; active |
| organization_tax_settings | organization_id PK; tax_regime_id nullable; registration_status; tax_id; prices_include_tax; metadata_json |
| fiscal_years | id; organization_id; name; start_date; end_date; status |
| accounting_periods | id; organization_id; fiscal_year_id; start_date; end_date; status OPEN/SOFT_CLOSED/LOCKED; locked_at; locked_by |
| number_sequences | id; organization_id; document_type; prefix; next_number bigint; padding; suffix nullable; reset_policy; UNIQUE(org,document_type) |
| accounts | id; organization_id; code; name; account_type; subtype; parent_id nullable; currency_code nullable; system_key nullable; is_control; active; UNIQUE(org,code) |
| journal_entries | id; organization_id; entry_no; posting_date; source_type; source_id; memo; status DRAFT/POSTED/REVERSED; currency_code; reversal_of_id nullable; posted_at; posted_by |
| journal_lines | id; journal_entry_id; account_id; contact_id nullable; debit decimal; credit decimal; currency_code; foreign_amount nullable; exchange_rate nullable; memo; dimensions_json |
| audit_events | id; organization_id nullable; actor_user_id nullable; event_key; entity_type; entity_id; action; before_json; after_json; metadata_json; occurred_at |
| security_events | id; user_id nullable; organization_id nullable; event_key; severity; metadata_json; occurred_at |

# 9. Accounting Foundation

Even though Phase 1 has no full invoice or bill UI, the ledger must already be designed and testable. Later modules must call a posting service rather than writing journal rows directly.

## Core invariants

For every POSTED journal entry: sum(debit) = sum(credit).

A journal line cannot contain both positive debit and positive credit.

A posted journal entry is immutable; reversal creates a new balanced entry.

Posting date must fall in an open accounting period.

Organization base currency is present on every journal entry and reporting amount.

Source type + source ID should be unique for idempotent system postings where applicable.

Journal numbers are generated from an organization sequence and are not reused.

Control/system accounts cannot be removed while the organization exists.

Account deactivation affects future selection, not historical reports.

## System account keys

| System key | Purpose |
| --- | --- |
| accounts_receivable | Customer control account |
| accounts_payable | Vendor control account |
| sales_revenue | Default revenue |
| general_expense | Default expense |
| bank_default | Default bank/cash placeholder |
| tax_payable | Output tax/VAT/GST liability |
| tax_receivable | Input/recoverable tax |
| inventory_asset | Inventory control |
| cogs | Cost of goods sold |
| retained_earnings | Equity closing account |
| fx_gain | Foreign exchange gains |
| fx_loss | Foreign exchange losses |
| rounding | Rounding differences |

## Posting service contract

PostingRequest {
  organizationId
  sourceType
  sourceId
  postingDate
  memo
  transactionCurrency
  exchangeRate?
  lines: [
    {
      accountId
      debit?
      credit?
      foreignAmount?
      contactId?
      dimensions?
      memo?
    }
  ]
  idempotencyKey
}

PostingResult {
  journalEntryId
  entryNo
  status
  postedAt
}

# 10. Phase 1 API Endpoints

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /auth/signup | Create user |
| POST | /auth/login | Authenticate |
| POST | /auth/logout | End session |
| POST | /auth/verify-email | Verify token |
| POST | /auth/forgot-password | Request reset |
| POST | /auth/reset-password | Reset password |
| GET | /me | Current user/profile |
| GET | /organizations | Organizations current user can access |
| POST | /organizations | Create organization/onboarding draft |
| GET | /organizations/:orgId | Organization detail |
| PATCH | /organizations/:orgId | Update permitted organization fields |
| POST | /organizations/:orgId/complete-onboarding | Atomically finalize foundation setup |
| GET | /organizations/:orgId/members | List members |
| POST | /organizations/:orgId/invitations | Invite member |
| PATCH | /organizations/:orgId/members/:memberId | Change role/status |
| DELETE | /organizations/:orgId/members/:memberId | Remove member |
| GET | /organizations/:orgId/roles | List roles |
| POST | /organizations/:orgId/roles | Create custom role |
| PATCH | /organizations/:orgId/roles/:roleId | Update role |
| GET | /permissions | Permission catalogue |
| GET | /localization/countries | Supported countries |
| GET | /localization/currencies | Currencies |
| GET | /organizations/:orgId/currencies | Organization currencies |
| POST | /organizations/:orgId/currencies | Enable currency |
| GET | /organizations/:orgId/taxes | Tax configuration |
| PATCH | /organizations/:orgId/taxes | Update tax configuration |
| GET | /organizations/:orgId/fiscal-years | Fiscal years/periods |
| POST | /organizations/:orgId/fiscal-years | Create fiscal year when allowed |
| PATCH | /organizations/:orgId/periods/:periodId | Soft close/lock/unlock |
| GET | /organizations/:orgId/number-sequences | Sequences |
| PATCH | /organizations/:orgId/number-sequences/:type | Update sequence configuration |
| GET | /organizations/:orgId/accounts | Chart of accounts |
| POST | /organizations/:orgId/accounts | Create account |
| PATCH | /organizations/:orgId/accounts/:accountId | Update/deactivate account |
| POST | /organizations/:orgId/journals | Create draft manual journal |
| POST | /organizations/:orgId/journals/:journalId/post | Post journal |
| POST | /organizations/:orgId/journals/:journalId/reverse | Reverse journal |
| GET | /organizations/:orgId/audit-events | Audit log |

## API requirements

Organization context validated from authenticated membership; never trust a client-supplied organization ID without authorization.

Consistent error envelope with machine-readable code, user-safe message and field errors.

Pagination uses cursor or stable page strategy consistently.

All financial/config mutations accept idempotency where duplicate submission is plausible.

Authorization checked in service/controller guards and backed by domain rules.

Audit event emitted after successful material mutation.

Use optimistic concurrency/versioning on settings where conflicting admin edits could matter.

# 11. Phase 1 Shared UI Components

| Component | Purpose |
| --- | --- |
| AppShell | RetailFlow-like left navigation, top header, organization context and responsive behavior |
| OrganizationSwitcher | Switch between organizations without reauthentication |
| PageHeader | Breadcrumb/title/subtitle/primary action/action menu |
| DataTable | Search/filter/sort/pagination/column controls/row actions/empty state |
| FormSection | Consistent grouped settings forms |
| SettingsNav | Stable settings information architecture |
| StatusBadge | Reusable semantic statuses |
| MoneyInput | Decimal + currency-aware display/validation |
| CurrencySelect | Currency code/name/symbol display |
| CountrySelect | Country and localization defaults |
| DateInput | Locale-aware presentation, canonical date value |
| PermissionGate | Hide/disable UI actions based on authorization |
| ConfirmDialog | Destructive or material actions |
| AccountingWarning | Period-lock/system-account/config impact warning |
| AuditTimeline | Activity/audit events |
| Stepper | Onboarding wizard |
| EmptyState | Action-oriented no-data experience |
| Toast/InlineAlert | Success/warning/error feedback |

# 12. Validation, Security & Audit Rules

| Area | Rule |
| --- | --- |
| Email | Normalize and validate; unique user identity strategy defined |
| Slugs | Unique, URL-safe; changes controlled if routes depend on slug |
| Currency | ISO-style currency code; precision from currency table |
| Money | Decimal; max/min validated at domain boundary |
| Dates | Financial posting date is date-only; audit timestamps are UTC instants |
| Passwords | Modern adaptive password hashing; no plaintext logs |
| Sessions | HttpOnly/Secure/SameSite cookies or equivalent secure token strategy |
| Invites | Store token hash, not raw invitation token |
| Tenant isolation | Every organization query scoped and tested |
| Privilege change | Audit actor, old role/permissions and new role/permissions |
| Period unlock | Requires authorized permission + reason + audit event |
| System account change | Restricted and audited |

# 13. Phase 1 Test Plan

## Automated tests

Unit tests for money/rounding, numbering, permission checks, period-lock rules and journal balancing.

Integration tests for organization onboarding transaction.

Integration tests for role assignment and forbidden access.

Integration tests for journal post/reverse/idempotency.

Database tests proving unique membership and number-sequence constraints.

Cross-tenant API tests for every organization-scoped endpoint.

UI tests for onboarding, organization switch, invite user and settings save.

Accessibility checks on authentication, onboarding and settings flows.

## Golden Phase 1 scenarios

New user signs up, verifies email, completes organization onboarding and reaches the dashboard.

Organization defaults are seeded atomically: periods, accounts, tax config and numbering.

Owner invites an accountant; accountant accepts and sees only authorized settings.

Administrator creates a custom role; API blocks a permission not granted to the administrator where privilege escalation protection applies.

Accountant posts a balanced manual journal; unbalanced journal is rejected.

Journal posting is retried with the same idempotency key and does not duplicate.

Period is locked; backdated journal posting fails; authorized owner unlocks with reason; event is audited.

User from Organization A cannot access Organization B by changing route/API identifiers.

Base currency change is blocked after posted financial activity.

# 14. Phase 1 Engineering Milestones

| Milestone | Deliverable | Exit gate |
| --- | --- | --- |
| 1A — Workspace | Monorepo, environments, CI, lint/test/build, env validation | Web/API build green in CI |
| 1B — Identity | Signup/login/verify/reset/session | Security tests + basic UI complete |
| 1C — Tenancy | Organizations, membership, switcher, tenant guards | Cross-tenant tests pass |
| 1D — RBAC | Permission catalogue, roles, guards, UI gates | Privilege tests pass |
| 1E — Localization | Countries, currencies, locale/timezone foundations | Onboarding defaults work |
| 1F — Accounting Setup | Fiscal years/periods, chart template, system accounts, numbering | Organization seed atomic |
| 1G — Ledger Core | Journal schema, post/reverse, balancing/idempotency | Golden journal tests pass |
| 1H — Tax Foundation | Regime/rate/config models | Country-pack tax defaults seed correctly |
| 1I — Settings UI | Org/users/roles/currency/tax/fiscal/numbering/accounts/audit | Responsive UX complete |
| 1J — Hardening | Audit/security events, observability, seed/demo org, docs | Phase 1 acceptance suite green |

# 15. Phase 1 Dashboard

The dashboard is intentionally limited before sales/purchases arrive. It should feel complete but not fabricate business metrics.

| Widget | Phase 1 content |
| --- | --- |
| Setup Progress | Organization profile, tax, numbering, team, chart/accounts readiness |
| Organization Summary | Country, base currency, fiscal year, timezone |
| Team | Active members, pending invitations |
| Accounting Status | Open period, chart of accounts count, any locked period warning |
| Quick Actions | Invite user, edit tax settings, review accounts, configure numbering |
| Recent Activity | Audit events relevant to setup/security |

As later phases ship internally, this dashboard evolves into the full business overview. Do not design throwaway dashboard components; use the shared card/table primitives from the RetailFlow-inspired system.

# 16. Master Codex Prompt — Phase 1

Use the following as the initial master implementation prompt. It is deliberately specific about sequencing and invariants so Codex does not create disconnected screens.

You are a senior full-stack SaaS architect and engineer. Build Phase 1 (Foundation) of a global multi-tenant accounting and invoicing web application.

PRODUCT CONTEXT
- The final V1 will be a complete global accounting/business-finance product similar in capability breadth to Zoho Books.
- All 14 product phases must be completed before public V1.
- Online payment gateway integrations are NOT part of V1. Do not add Stripe, PayPal, Paystack, Flutterwave, M-Pesa or any provider SDK.
- Manual payment recording will be added in later phases and must eventually post into the ledger.
- Phase 1 must establish a production-quality foundation for all later modules.

DESIGN SYSTEM
- Use a design-system approach similar to the current RetailFlow Web application.
- Match its general product feel: clean operational UI, structured left navigation, strong page headers, efficient data tables, restrained cards, clear forms, consistent status chips, drawers for lightweight contextual tasks, full pages for complex workflows, strong empty/loading/error states and responsive behavior.
- Do NOT copy RetailFlow branding, wording or business-specific modules.
- Build reusable components in packages/ui and use semantic design tokens so branding can change independently.
- Add accounting-specific components: MoneyInput, CurrencySelect, AccountingWarning, AuditTimeline, PermissionGate and onboarding Stepper.
- Prioritize desktop finance workflows while keeping tablet/mobile responsive.

TECH STACK
- Next.js + TypeScript web
- NestJS + TypeScript API
- PostgreSQL
- Prisma
- Redis + BullMQ
- S3-compatible storage abstraction
- Containerized environments
- Structured logging and OpenTelemetry-ready instrumentation
- Modular monolith architecture, not microservices

MONOREPO
apps/web
apps/api
packages/ui
packages/config
packages/contracts
packages/accounting-core
packages/localization
packages/test-utils
infrastructure/
docs/

CORE DOMAINS
auth, users, organizations, memberships, rbac, localization, currencies, taxes, fiscal-periods, numbering, accounting, audit, notifications, platform.

PHASE 1 REQUIRED FLOWS
1. Sign up
2. Verify email
3. Sign in/out
4. Forgot/reset password
5. Create organization
6. Complete onboarding wizard:
   - organization identity
   - country/base currency/timezone/locale
   - fiscal year/accounting setup
   - tax setup
   - document numbering
   - team invitations
   - final review
7. Seed organization defaults atomically
8. Organization switcher
9. Users/invitations
10. Roles/permissions
11. Currency settings
12. Tax settings
13. Fiscal years/accounting periods
14. Number sequences
15. Chart of accounts
16. Audit log
17. Manual journal create/post/reverse foundation
18. Foundation dashboard

TENANCY
- All organization-owned tables must include organization_id.
- Never authorize based only on an org ID from the client.
- Resolve access through authenticated membership.
- Cross-tenant access is a release-blocking security bug.
- Add automated cross-tenant tests for every organization-scoped API.

RBAC
Use stable permission keys including:
organization.view
organization.update
organization.delete
organization.transfer_ownership
members.view
members.invite
members.update
members.remove
members.resend_invite
roles.view
roles.create
roles.update
roles.delete
roles.assign
settings.localization.manage
settings.currency.manage
settings.tax.manage
settings.fiscal.manage
settings.numbering.manage
settings.accounting.manage
accounts.view
accounts.create
accounts.update
accounts.deactivate
accounts.opening_balances.manage
journals.view
journals.create
journals.post
journals.reverse
journals.approve
audit.view
audit.export
security.view
security.sessions.manage
security.mfa.manage

DATABASE
Implement:
users
organizations
organization_members
organization_invitations
roles
permissions
role_permissions
countries
currencies
organization_currencies
exchange_rates
tax_regimes
tax_rates
organization_tax_settings
fiscal_years
accounting_periods
number_sequences
accounts
journal_entries
journal_lines
audit_events
security_events

ACCOUNTING INVARIANTS
- Money uses fixed-precision decimal types. Never use binary floating point.
- Posted journal entries must balance exactly.
- A line cannot carry both a positive debit and positive credit.
- Posted entries are immutable.
- Corrections use reversal entries.
- Posting date must be inside an OPEN period.
- Every posting is organization-scoped.
- System/control accounts cannot be deleted.
- Base currency is protected after posted financial activity.
- Posting must support idempotency keys.
- Use a PostingService. Later modules must never write journal lines directly.

SEED SYSTEM ACCOUNTS
accounts_receivable
accounts_payable
sales_revenue
general_expense
bank_default
tax_payable
tax_receivable
inventory_asset
cogs
retained_earnings
fx_gain
fx_loss
rounding

API
Implement versioned REST endpoints for auth, organizations, members, roles, permissions, localization, currencies, taxes, fiscal years/periods, number sequences, accounts, manual journals and audit events. Use DTO/schema validation and a consistent error envelope.

ROUTES
/login
/signup
/verify-email
/forgot-password
/reset-password
/onboarding/*
/app/[org]/dashboard
/app/[org]/settings/organization
/app/[org]/settings/users
/app/[org]/settings/roles
/app/[org]/settings/currencies
/app/[org]/settings/taxes
/app/[org]/settings/fiscal-periods
/app/[org]/settings/numbering
/app/[org]/settings/chart-of-accounts
/app/[org]/settings/audit-log
/app/[org]/settings/security

AUDIT
Record actor, organization, event key, entity type/id, action, before/after material values, metadata and timestamp for important changes. Tenant users must not be able to mutate audit history.

SECURITY
- Secure password hashing
- HttpOnly/Secure/SameSite session strategy
- Invitation token hashes, never raw tokens at rest
- Rate-limit authentication and sensitive endpoints
- Validate all input
- Prevent privilege escalation
- Protect period unlock, ownership transfer and system-account changes
- Do not leak whether inaccessible cross-tenant records exist

TESTS
Add unit, integration and end-to-end tests.
Required golden tests:
- Complete onboarding seeds organization atomically
- Owner invite → accountant acceptance
- Custom role authorization
- Balanced journal posts
- Unbalanced journal rejected
- Idempotent journal retry creates no duplicate
- Locked period rejects posting
- Authorized unlock records reason/audit
- Cross-tenant access denied
- Base currency change blocked after posted activity

IMPLEMENTATION ORDER
1. Workspace/CI
2. Identity
3. Tenancy
4. RBAC
5. Localization/currency
6. Fiscal/accounting setup
7. Ledger core
8. Tax foundation
9. Settings UI
10. Audit/security/observability/hardening

ENGINEERING REQUIREMENTS
- Do not generate placeholder architecture that later has to be discarded.
- Avoid giant files and domain leakage.
- Use migrations and seeds.
- Write ADRs for important architectural choices.
- Add a README explaining local setup.
- Create demo seed data.
- Keep UI components reusable and aligned to the RetailFlow-inspired design system.
- Do not start Phase 2 Sales until all Phase 1 acceptance tests pass.

Before coding each milestone, inspect the existing repository, state what you will change, and preserve existing conventions unless they conflict with these requirements.

# 17. Phase 1 Definition of Done

| Category | Done when |
| --- | --- |
| Design | RetailFlow-inspired design-system primitives are documented and used consistently in all Phase 1 screens. |
| Auth | Signup/login/verify/reset/session flows work and are hardened. |
| Tenancy | Organization switching and tenant isolation pass automated tests. |
| RBAC | Default/custom roles and API enforcement work without privilege escalation. |
| Onboarding | A new organization is fully seeded atomically and can enter the application. |
| Localization | Country/currency/timezone/locale model works and can support future country packs. |
| Accounting | Chart/system accounts, periods, numbering and journal posting/reversal are functional. |
| Tax | Tax regime/settings foundation exists without hard-coded country logic. |
| Audit | Material changes and security events are recorded and viewable by authorized users. |
| UI | All settings pages have responsive, loading, empty, error and permission-denied states. |
| Testing | Golden Phase 1 scenarios and cross-tenant tests are green. |
| Docs | Architecture decisions, API, environment setup and seed strategy are documented. |

Do not move to Phase 2 simply because the screens look complete. Phase 1 is accepted only when tenancy, authorization, accounting invariants and setup seeding are demonstrably correct.